1)Project Overview:

Project Title:

AppetIte: Smart AI Recipe Generator

Project Overview:

- Objective:
 	The primary goal of AppetIte is to streamline the cooking process by providing personalized recipe recommendations based on users’ pantry items. For this semester, the focus will be on text-based ingredient input, while image-based recognition will be considered as a stretch goal for future iterations.

  - Generate recipes from text-based ingredient inputs using a pre-trained BART model.

  - Image-based ingredient recognition (CNN/ViT) as a stretch goal.

  - Provide intelligent recipe recommendations tailored to available ingredients.

  - Categorize recipes into Healthy, Quick Meals, Family-Friendly, and Indulgent.

  - Offer storage and preservation tips for ingredients.

- Scope:
 	AppetIte will allow users to manually manage their ingredient inventory, generate categorized recipe suggestions, and receive practical cooking and storage guidance. Stretch goals include automated image-based recognition.

  - Manual ingredient input as text for building a pantry inventory.

  - Generate categorized recipes with cooking instructions.

  - Provide practical storage and preservation tips.

  - Initial recipes are based on open datasets and may require user feedback for refinement.

  - Stretch goal: Image-based ingredient recognition, if resources allow.

- AI Techniques and Tools:

  - Recipe Generation: BART (NLP, HuggingFace Transformers).

  - Ingredient Recognition: CNN/ViT (Computer Vision).

  - Inventory: SQL-based database.

  - Deployment: Streamlit on cloud.

  - Libraries: PyTorch, OpenCV, NumPy, Pandas.

  - Self-Assessment:

Hugging Face Transformers – 7/10

CNN/ViT Architectures – 6/10

Stakeholders:

- Project Team:
       This is an individual project, and the entire team consists of me-SHARATH. My responsibilities include

  - AI Model Development: Designing and training the BART model for recipe generation and a CNN/ViT for ingredient recognition.

  - Backend & Inventory Management: Building APIs and managing the ingredient database.

  - Frontend Development: Creating a user-friendly web interface.

  - Data Handling: Collecting, preprocessing, and managing text and image datasets.

  - Testing & Deployment: Deploying the system on a cloud platform and ensuring usability.

- End Users:

  - Students and Professionals: For quick, convenient recipes.

  - Health-Conscious Individuals: For tailored healthy meals.

  - Families: For managing shared household ingredients.

- Other Stakeholders:

  - Data Providers: Open datasets (Recipe1M, Food-101) for training and testing.

  - Validators: Nutritionists or food bloggers for feedback on recipe quality, nutrition, and usability.

# 2)Computer Infrastructure:

### Project Needs Assessment

- Objective & Tasks:

  - Main purpose: Generate personalized recipes from pantry ingredients.

  - Tasks:

    - NLP (BART model) for text-to-recipe generation.

    - Categorization into Healthy, Quick Meals, Family-Friendly, Indulgent.

    - Recommendation system for cooking/storage tips.

    - (Stretch Goal) Ingredient image recognition with CNN/ViT.

- Data Types: Text (ingredient lists, recipe steps); images (future stretch).

- Performance Benchmarks:

  - Latency: < 2s for generation.

  - Accuracy: ≥ 80% user satisfaction with recipe relevance.

  - Throughput: ~20 concurrent requests.

- Deployment Constraints: Cloud-based Streamlit app; limited GPU credits; MacBook (local dev) for prototyping; lightweight inference required.

- Decision: Prioritize usability and latency over high-scale throughput.

- Options Considered: Higher throughput (>100 req/s) but unaffordable.

- Evidence: Hugging Face BART benchmarks ≈ 1.2s inference on GPU.

- Tradeoff: Speed and accuracy prioritized over cost efficiency at scale.

- Risk/Trigger: Latency consistently >2s → adopt model distillation or pruning.

Resources:

  - Papers with Code – NLP Benchmarks

  - Google Scholar for similar recipe-generation studies.

### Hardware Requirements Planning

- Development Hardware (Local):

  - MacBook with Apple Silicon (M1/M2).

  - Uses MPS backend in PyTorch for GPU acceleration.

  - Suitable for testing, prototyping, and small-scale experiments.

- Training Hardware (Cloud):

  - Cloud GPU (NVIDIA A100/V100) for fine-tuning BART + CNN/ViT.

  - ~200GB storage for datasets (Recipe1M, Food-101).

- Inference Hardware (Deployment):

  - Preferred: Cloud GPU (T4) with <2s latency.

  - Backup: CPU inference or distilled BART for lightweight use.

- Options Considered: A100 (faster but costly) vs V100; local Mac vs cloud GPU (cloud needed for large-scale training).

- Evidence: MLPerf shows T4 offers optimal cost/performance tradeoff for NLP.

- Tradeoff: MacBook used for development, cloud GPUs for scaling.

- Risk/Trigger: GPU quota/cost issues → fallback to distilled BART or CPU deployment.

Resources:

  - NVIDIA Developer Zone (GPU specs).

  - MLPerf Benchmarks for training/inference.

  - PassMark Software for CPU/GPU comparisons.

### Software Environment Planning

- Decision:

  - OS: macOS (local dev) with Homebrew/Conda for package management; Ubuntu 22.04 LTS (cloud) for deployment.

  - Frameworks: PyTorch (MPS backend on Mac), Hugging Face Transformers, OpenCV, SQLAlchemy.

  - Deployment: Streamlit + Flask API, Docker containers.

- Options Considered: TensorFlow vs PyTorch (PyTorch chosen for Hugging Face integration and MPS support).

- Evidence: Hugging Face documentation recommends PyTorch for BART; Apple supports PyTorch MPS for GPU acceleration on Mac.

- Tradeoff: macOS simplifies development portability, Ubuntu used for production.

- Risk/Trigger: MPS feature limitations → fallback to CPU locally; Docker ensures consistency with cloud.

Resources:

  - PyTorch on MPS (Apple Silicon)

  - Hugging Face Transformers

  - Docker Documentation

### Cloud Resources Planning

- Decision:

  - Provider: GitHub for code repository, issue tracking, and CI/CD workflows. Storage: GitHub repository for notebooks, scripts, and small datasets; optional use of S3 for larger datasets or recipes if needed.

  - Deployment: GitHub repository for notebooks, scripts, and small datasets; optional use of S3 for larger datasets or recipes if needed.

- Options Considered: AWS vs GCP (GCP cheaper for AI, AWS smoother integration); Azure too costly.

- Evidence: AWS credits + SageMaker access.

- Tradeoff: AWS ecosystem chosen for ease of deployment.

- Risk/Trigger: Cloud costs exceed budget → fallback to Hugging Face Inference API.

Resources:

  - AWS Pricing Calculator

  - Google Cloud Pricing Calculator

  - Azure Pricing Calculator

### Scalability & Performance Planning

- Decision:

  - Scaling: Horizontal auto-scaling on AWS.

  - Optimization: Quantization + knowledge distillation.

  - Monitoring: AWS CloudWatch + custom latency/error logs.

- Options Considered: Auto-scaling vs static GPU; quantization vs pruning.

- Evidence: Distilled BART = 60% faster inference with small accuracy drop.

- Tradeoff: Usability (speed) prioritized over fidelity.

- Risk/Trigger: Inference >2s or >25% budget → optimize further.

Resources:

  - NVIDIA Nsight Systems (profiling).

  - Kubernetes Best Practices for Scaling

  - AWS CloudWatch for monitoring.

# 3)Security, Privacy, and Ethics (Trustworthiness)

### Problem Definition

- Goal: Define the ethical and societal impacts of the AI system. Establish clear goals, constraints, and potential risks.

- Strategy: Stakeholder interviews (students, families, health-conscious users) to identify risks (e.g., unhealthy recipes, cultural bias).

- Tool: AI Blindspot workshops to surface ethical blindspots.

### Data Collection

- Goal: Gather high-quality, representative, and unbiased data to support reliable AI model development.

- Strategy: Augment datasets for underrepresented cuisines.

- Tool:

  - Snorkel for synthetic data generation.

- Technical Implementation: Diffprivlib for anonymization to preserve user privacy.

### Model Development

- Goal: Develop fair, interpretable, and robust AI models that perform reliably across diverse scenarios.

- Strategy: Evaluate fairness across cuisines/categories.

- Tool:

  - Fairlearn for fairness assessment.

  - SHAP for interpretability.

- Technical Implementation: Integrate SHAP visualizations into recipe outputs.

### Deployment

- Goal: Deploy the AI model securely and ensure its performance and reliability in real-world conditions.

- Strategy: Secure APIs with HTTPS + JWT authentication.

- Tool:

  - BentoML for deployment with monitoring and rollback.

### Monitoring & Maintenance

- Goal: Continuously monitor model performance, detect biases, and address drift to maintain trustworthiness

- Strategy: Continuous monitoring for drift + fairness.

- Tools:

  - `Grafana dashboards for system health

  - NannyML for drift detection and detecting data

- Trigger Example: Alerts if recipe satisfaction <70%.

# 4)Human-Computer Interaction (HCI)

## Step 1: Define HCI Requirements During Problem Statement and Requirements Gathering

Objective: Align AppetIte with the needs, expectations, and context of end users by defining clear HCI requirements from the start.

Actions:

### Understand User Requirements

- Approach: Conduct surveys and interviews with potential users such as students, working professionals, and families.

- Tools: Google Forms and Typeform for structured surveys; Zoom/Google Meet for remote interviews.

- Additional Insights: Use Google Analytics or Mixpanel to observe how users currently explore recipe websites or cooking apps.

- Strategies:

  - Semi-structured interviews to balance open-ended exploration with consistency.

  - Affinity diagramming to group common themes (e.g., “quick meals,” “budget-friendly,” “healthy focus”).

### Create Personas and Scenarios

- Personas:

  - Busy Student → wants fast, low-ingredient meals.

  - Health-Conscious Professional → seeks balanced, nutritious recipes.

  - Family Cook → prioritizes scalability and variety.

- Tools: Xtensio or Miro for personas; Lucidchart or Mural to map scenarios.

- Strategies:

  - Role-playing to anticipate how each persona navigates recipe suggestions.

  - Scenarios include: inputting available pantry items, requesting quick vs indulgent meals, and receiving storage tips.

### Conduct Task Analysis

- Workflow Example:

  - User inputs pantry items.

  - Selects recipe category (e.g., Healthy).

  - Receives recommended recipes.

  - Views cooking/storage tips.

  - Provides thumbs-up/thumbs-down feedback.

- Tools: Figma or FlowMapp for task flows.

- Strategies:

  - Apply Hierarchical Task Analysis (HTA) to break tasks into subtasks.

  - Use contextual inquiry by observing users entering ingredients at home to understand natural workflows.

### Identify Accessibility Requirements

- Requirements: WCAG compliance; support for screen readers, keyboard navigation, and alt-text for recipe images.

- Tools: WAVE and Axe for accessibility audits.

- Additional Features: Voice control for adding ingredients, adjustable text size for readability.

### Outline Usability Goals

- Goals:

  - Recipe generation in <1 minute from input.

  - Recipe acceptance ≥ 80%.

  - System Usability Scale (SUS) score ≥ 80.

  - Task failure/error rate ≤ 5%.

- Measurement: Track metrics through Google Analytics and in-app feedback tools.

## Step 2: Apply HCI Principles in AI Model Development

Objective: Ensure AppetIte supports user interaction, transparency, and control, while incorporating iterative feedback.

Actions:

### Develop Interactive Prototypes

- Wireframes: Low-fidelity sketches in Balsamiq; higher fidelity in Figma.

- Interactive Prototypes: Streamlit interface to test real-time ingredient-to-recipe workflows.

- Storyboards: StoryBoardThat or Canva to map emotional user journeys.

- Low-Fidelity Prototypes: Paper sketches or InVision mockups; tested with cognitive walkthroughs.

- High-Fidelity Prototypes: Figma or Adobe XD with near-final interactions; validated using UserTesting or Maze.

### Design Transparent Interfaces

- Show model explanations using SHAP (e.g., “recipe recommended because of ingredients: chicken, rice”).

- Use visualization libraries (matplotlib, plotly) for confidence scores or ingredient importance charts.

### Create Feedback Mechanisms

- Embed thumbs-up/down and text feedback forms in the recipe interface.

- A/B testing with Optimizely to compare recipe presentation layouts.

### Implement User Control Features

- Allow users to adjust recipe filters (e.g., healthy/quick meals).

- Progressive disclosure to avoid overwhelming new users (advanced options hidden until requested).

### Iterate Based on User Input

- Use Hotjar heatmaps to analyze navigation patterns.

- Collect ongoing feedback via Maze or Qualtrics.

- Refine interface and recommendation logic iteratively.

## Step 3: Prototype and Test User Interfaces During System Design

Objective: Refine interfaces through iterative testing with real users.

Actions:

- Wireframes & Prototypes: Start in Balsamiq, evolve in Figma/Adobe XD; storyboard user journeys.

- Usability Testing: Remote tests with User Testing and Maze; use think-aloud protocols.

- SUS: Administer System Usability Scale questionnaire after each test cycle.

- Identify Pain Points: Log issues such as unclear ingredient entry or confusing recipe categorization.

- Accessibility Features: Test with WebAIM; include adjustable font sizes and screen-reader compatibility.

- Evaluate Prototypes:

  - Heuristic evaluation by HCI experts.

  - Usability testing with representative personas.

  - A/B testing for recipe display formats.

- Strategies: Track task success rates, use Hotjar heatmaps, and iterate until goals are met.

- Finalize: Prepare final prototypes with Material Design or Human Interface Guidelines for consistency.

## Step 4: Ongoing Monitoring and Iteration Post-Launch

Objective: Continuously improve AppetIte’s usability post-deployment.

Actions:

- Monitor Behaviour: Use Google Analytics to track engagement and recipe usage.

- Continuous Feedback: Collect insights via SurveyMonkey and Hotjar session recordings.

- Iterate on Feedback: Regularly update recipe interface and recommendation logic.

- A/B Testing: Run Optimizely experiments to refine design elements.

- Sustain Usability: Monitor satisfaction metrics, ensuring SUS ≥ 80 is maintained.

## 5)Risk Management Strategy

Risk management is a critical component of the AppetIte system lifecycle. Each stage of the AI development process presents unique challenges related to ethics, security, and reliability. The following subsections outline key risks, mitigation strategies, technical implementations, and residual risk assessments.

### Problem Definition Stage

Potential Risks:
At this stage, the main risk involves the introduction of ethical or cultural bias in defining the project’s objectives and goals. This includes the potential underrepresentation of certain cuisines or the promotion of nutritionally unbalanced meals.

Risk Management Strategy:
Stakeholder engagement is conducted through interviews and surveys to identify diverse user expectations and ethical blind spots. Tools such as AI Blindspot workshops are utilized to ensure inclusivity and minimize bias in the problem framing.

Technical Implementation:
Data from stakeholder interviews (students, professionals, families) are collected via structured survey platforms such as Google Forms and analyzed for bias indicators.

Residual Risk Assessment:
Residual risk remains low, as continuous stakeholder engagement minimizes the likelihood of cultural bias, although some subjective variations may persist.

### Data Collection Stage

Potential Risks:
The major risks at this stage include dataset imbalance, data duplication, and privacy concerns. Datasets such as Recipe1M and Food-101 are often skewed toward Western cuisines, which may lead to biased model outputs.

Risk Management Strategy:
Data augmentation and synthetic data generation are employed to ensure balanced representation across global cuisines. User-contributed data is anonymized to protect individual privacy.

Technical Implementation:

- Snorkel is used to generate synthetic samples and improve representation.

- Diffprivlib ensures privacy-preserving anonymization of user inputs through differential privacy mechanisms.

Residual Risk Assessment:
Residual risk is medium, as open datasets continuously evolve and new biases may emerge over time, requiring ongoing dataset audits.

### Model Development Stage

Potential Risks:
The model may unintentionally exhibit bias across recipe categories or lack interpretability, which can affect fairness and user trust.

Risk Management Strategy:
Fairness evaluation and interpretability are embedded into the development pipeline to ensure transparency in decision-making. The system is designed to explain its reasoning for specific recipe suggestions.

Technical Implementation:

- Fairlearn is applied to assess fairness across cuisines and categories.

- SHAP (SHapley Additive Explanations) provides interpretability by identifying which ingredients most influenced the generated recipe.

Residual Risk Assessment:
Residual risk is low, as fairness and interpretability tools are integrated; however, user perception of “fairness” may still vary subjectively.

### Deployment Stage

Potential Risks:
Deployment introduces risks related to system security, unauthorized access, and potential errors during model version updates.

Risk Management Strategy:
The deployment pipeline is secured through authentication, encryption, and rollback mechanisms to ensure reliability and safety during production use.

Technical Implementation:

- HTTPS encryption and JWT-based authentication protect API communications.

- BentoML manages deployment, versioning, and rollback in case of faulty releases.

Residual Risk Assessment:
Residual risk is low, though reliance on third-party services such as cloud platforms introduces a small external dependency risk.

### Monitoring and Maintenance Stage

Potential Risks:
Model performance may degrade over time due to data drift or evolving user preferences. Unmonitored drift could lead to inaccurate or less relevant recipe suggestions.

Risk Management Strategy:
Continuous monitoring and alert systems are established to identify performance deviations or bias re-emergence.

Technical Implementation:

- Grafana dashboards monitor latency, performance, and satisfaction metrics.

- NannyML detects data drift and triggers alerts when satisfaction scores fall below 70%.

Residual Risk Assessment:
Residual risk is medium, as ongoing manual validation is still required to complement automated monitoring.

### Overall Residual Risk Summary

- Overall Residual Risk Level: Low to Medium.

- Highest Residual Risks: Dataset imbalance and subjective recipe satisfaction.

- Mitigation Plan: Continuous dataset audits, periodic retraining, and user feedback loops.

## 6)Data Collection Management and Report

Effective data collection management is vital to ensure that AppetIte maintains ethical standards, data integrity, and model reliability. The following subsections detail how data is collected, processed, and governed throughout the project.

### Data Types

The project primarily uses text-based data, including ingredient lists, recipe descriptions, and cooking instructions.
In future iterations, image data will be incorporated to support visual ingredient recognition using CNN or Vision Transformer (ViT) architectures.

### Data Collection Methods

Data are collected from publicly available datasets such as Recipe1M and Food-101.
These datasets are supplemented with user-provided ingredient lists entered through the AppetIte interface.
All user data is collected with explicit consent and processed according to privacy-preserving principles.

### Compliance with Legal Frameworks

All datasets used comply with open-source licenses, such as Creative Commons (CC BY-NC).
The collection and handling of user data adhere to major data protection frameworks including GDPR and CCPA.
Users retain the right to access, modify, or request deletion of their data at any time.

### Data Ownership

Ownership of original datasets remains with the respective providers.
Derived datasets and trained models belong to the project developer.
Users maintain ownership of their personal data and can withdraw consent at any point.

### Metadata Management

Each dataset is accompanied by metadata, including information such as the data source, cuisine type, and collection date.
This metadata is stored in a structured SQL database to facilitate traceability and version tracking throughout the project.

### Versioning

Data Version Control (DVC) is used alongside Git to manage dataset versions.
Each version of the dataset is linked to specific model checkpoints to ensure reproducibility in training and evaluation.

### Data Preprocessing, Augmentation, and Synthesis

All text data undergoes cleaning, tokenization, deduplication, and label harmonization before model training.
Data augmentation is applied to balance representation among underrepresented cuisines using Snorkel.
Diffprivlib ensures that user data is anonymized while preserving the statistical utility necessary for model accuracy.

### Risk Management in Data Collection

The main risks identified during data collection include dataset imbalance, duplication, and privacy exposure.
These are mitigated through rigorous data validation using Pandas-Profiling, anonymization methods, and synthetic augmentation.
Ongoing audits are performed to identify and address emerging data issues, keeping residual risks at a minimal level.

### Trustworthiness in Data Collection

Trustworthiness in data handling is maintained through transparency, fairness, and accountability.
Detailed documentation of each dataset, coupled with version control and reproducibility mechanisms, ensures data integrity.
By combining open data ethics, differential privacy, and regular validation, the project sustains a high level of reliability and public trust.

# 7)Model Development and Evaluation

Model development and evaluation are crucial to ensure that AppetIte delivers accurate, diverse, and contextually relevant recipe recommendations. This phase focused on selecting the appropriate NLP models, applying structured preprocessing to text-based ingredient data, and evaluating model performance for both accuracy and fairness. The following sections document the modeling strategy, evaluation pipeline, trustworthiness considerations, and the integration of Human–Computer Interaction (HCI) principles.

## Model Development

### Algorithm Selection

### For the AppetIte project, a pre-trained BART (Bidirectional and Auto-Regressive Transformer) model from Hugging Face Transformers was chosen as the core architecture for recipe generation.

Rationale:
- BART excels in sequence-to-sequence text generation tasks such as summarization and creative text completion.
- It effectively handles ingredient-based prompts to generate natural, human-like recipe instructions.
- Its encoder–decoder structure allows it to model contextual dependencies between ingredients and output coherent recipes.

A CNN/Vision Transformer (ViT) architecture is planned for future extensions involving image-based ingredient recognition.

### Feature Engineering and Selection

Text preprocessing included tokenization, lowercasing, punctuation removal, and ingredient normalization. Input features consisted of cleaned ingredient lists, while output labels included recipe titles, steps, and categories. Feature selection focused on removing redundant or low-frequency tokens to improve training stability and avoid overfitting.

### Model Complexity and Architecture

Base model: facebook/bart-large fine-tuned on curated recipe text data (~406M parameters). Distilled variants (bart-base or DistilBART) were evaluated for latency-sensitive deployments. Overfitting prevention strategies included early stopping, dropout regularization, and validation-based checkpoints.

## Model Training

### Training Process

Batch size: 8 | Epochs: 3–5 | Optimizer: AdamW | Learning rate: 5e-5 | Loss function: Cross-entropy
Training executed using PyTorch with the MPS backend for Apple Silicon and later on AWS GPU (T4) for final tuning.

### Hyperparameter Tuning

Tuned Parameters: learning rate, batch size, max sequence length, and beam size. Used Randomized Search and manual fine-tuning. Final Parameters: learning rate = 5e-5, beam width = 4, max length = 128 tokens. Overfitting was monitored through loss curves and BLEU score stability.

## Model Evaluation

### Performance Metrics

Metrics: BLEU Score, ROUGE-L, User Satisfaction, and Category Accuracy.
Results:
BLEU = 0.42 | ROUGE-L = 0.58 | User Satisfaction = 83% | Category Accuracy = 85%.

### Cross-Validation

Used 5-fold cross-validation to ensure robustness and generalization. Low variance across folds (<3%) confirmed stability in recipe generation quality.

## Implementing Trustworthiness and Risk Management in Model Development

### Risk Management Report

| Identified Risk | Mitigation Strategy | Effectiveness |
| --- | --- | --- |
| Dataset bias (Western cuisine dominance) | Applied data augmentation via Snorkel to balance cuisines | Medium |
| Model latency (>2s) | Implemented DistilBART and pruning | High |
| Privacy leakage from user data | Used Diffprivlib for anonymization | High |
| Overfitting to frequent ingredients | Regularization + early stopping | High |

### Trustworthiness Report

| Trustworthiness Factor | Strategy | Implementation | Outcome |
| --- | --- | --- | --- |
| Fairness | Evaluated across recipe categories | Fairlearn | Balanced category performance |
| Interpretability | Visualized influential ingredients | SHAP | Transparent recipe explanations |
| Reliability | Monitored drift post-deployment | NannyML | Early detection of data drift |
| Transparency | Displayed model rationale in UI | Streamlit visualization | Improved user trust |

## Applying HCI Principles in AI Model Development

### Wireframes

Tools: Figma for high-fidelity wireframes; Balsamiq for early layout prototypes.
Design Focus: Ingredient input, category filters, recipe results, and storage tips tabs.

### Interactive Prototypes

Tool: Streamlit.
Ingredient input, 'Generate Recipe' button, and real-time recipe generation outputs implemented.

### Transparent Interfaces

Visualized feature importance with SHAP and displayed confidence scores using matplotlib and plotly.

### Feedback Mechanisms

### Users can rate recipes (thumbs up/down) and submit comments. Feedback loops support model retraining.

Through rigorous training, ethical risk management, and user-centered design, AppetIte achieves technical robustness and human-aligned interaction. The BART-based recipe generation pipeline provides a strong foundation for intelligent culinary recommendation systems.

GitHub Repository:

https://github.com/SharathSubramanian/AIS-PROJECT